# 1. Logical Sequence of User Stories (Based on Dependencies)

### Phase 1 — PHI Detection & Data Protection Foundation

These must happen before any ML usage.

- US 1.1 — PHI Identification

- US 1.2 — Classify Ticket Sensitivity Level

- US 1.3 — Redact or Mask Identified PHI

- US 1.4 — Enforce Sanitized-Only Data in ML Pipelines

- US 1.5 — Maintain Audit Logs for PHI-Related Actions

Reason:

- You must detect PHI → classify → redact → enforce sanitized pipelines → log actions.

### Phase 2 — ML-Assisted Triage (Consultant Workflow)

Once sanitized data is available, ML features can be built.

- US 2.1 — ML Category & Priority Suggestions

- US 2.2 — ML Resolution Path Recommendation

- US 2.3 — Confidence Score on ML Recommendations

- US 2.4 — Accept or Reject ML Recommendation

- US 2.5 — Audit Logging of Triage Decisions

Reason:

- ML generates suggestions

- Confidence scores explain them

- User must accept/reject

- Actions must be logged.

### Phase 3 — Field Technician Workflow Optimization

- US 3.1 — Differentiate Onsite vs Remote Issues

- US 3.2 — ML Filtering of Low Priority Issues

- US 3.3 — Audit Logging for Onsite Escalation Decisions

Reason:

- System must classify onsite vs remote

- Then filter repetitive issues

- Finally log escalation decisions.

# 2. Sprint Allocation (4 Sprints × 4 Weeks)

### Sprint 1 — Compliance & Secure ML Pipeline Integration

Compliance Foundation & Research MLOps Integration

Goal:
  Extend the existing research MLOps infrastructure and establishPHI-safe data handling before any machine learning workflow is executed.

Stories:
 US 1.1 — PHI Identification
 US 1.2 — Classify Ticket Sensitivity Level
 US 1.3 — Redact or Mask Identified PHI

Deliverables:
 • Automated PHI detection pipeline
 • Ticket sensitivity classification
 • Sanitized ticket text pipeline integrated with ML workflows

## Sprint 1 — Compliance Foundation ( Infrastructure setup)

Goal: Ensure PHI safety before any data usage

Stories:

- US 1.1 — PHI Identification

- US 1.2 — Classify Ticket Sensitivity Level

- US 1.3 — Redact or Mask Identified PHI

Deliverable:

- Automated PHI detection

- Ticket sensitivity classification

- Sanitized ticket text pipeline

## Sprint 2 — Compliance Enforcement & Logging

Goal: Secure ML pipelines and enable compliance auditing

Stories:

- US 1.4 — Enforce Sanitized Data in ML Pipelines

- US 1.5 — Audit Logs for PHI Actions

- US 2.1 — ML Category & Priority Suggestions

Deliverable:

- Secure ML ingestion pipeline

- Compliance audit logs

- First ML recommendation capability

## Sprint 3 — ML Triage Workflow

Goal: Improve consultant productivity

Stories:

- US 2.2 — ML Resolution Path Recommendation

- US 2.3 — Confidence Score on ML Recommendations

- US 2.4 — Accept or Reject ML Recommendation

- US 2.5 — Audit Logging of Triage Decisions

Deliverable:

- ML-powered triage assistant

- Consultant decision interface

- Full audit trail for decisions

## Sprint 4 — Field Technician Optimization

Goal: Reduce unnecessary onsite interruptions

Stories:

- US 3.1 — Differentiate Onsite vs Remote Issues

- US 3.2 — ML-Based Filtering of Low Priority Issues

- US 3.3 — Audit Logging for Onsite Escalation Decisions

Deliverable:

- Smart routing for onsite technicians

- Filtering of repeat low-priority issues

- Escalation audit logs

# 3. Final Sprint Plan Summary

| Sprint | Focus | User Stories |
| --- | --- | --- |
| Sprint 1 | PHI detection & sanitization | 1.1, 1.2, 1.3 |
| Sprint 2 | Secure ML pipeline & logging | 1.4, 1.5, 2.1 |
| Sprint 3 | ML triage assistant | 2.2, 2.3, 2.4, 2.5 |
| Sprint 4 | Field technician optimization | 3.1, 3.2, 3.3 |

User Story 1.1 — PHI Identification​

As a Compliance & Regulatory Architect, I want incoming ticket descriptions to be automatically scanned for PHI using rule-based and ML-assisted detection,​

so that sensitive patient information is identified accurately and consistently before the data is stored, analyzed, or used in any machine learning workflow.​

Acceptance Criteria​

Ticket text is scanned automatically at ingestion time​

Predefined PHI patterns (e.g., names, MRNs, identifiers) are detected​

Machine Learning assisted detection improves coverage beyond rule-only detection​

Detection occurs before data storage or ML usage​

Detection results are logged and auditable​

​

US 1.2 — Classify Ticket Sensitivity Level​

As a Compliance & Regulatory Architect, I want tickets classified by sensitivity level (PHI-present or PHI-free), so that appropriate handling rules are applied automatically.​

Acceptance Criteria​

Every ticket receives a sensitivity label​

Classification occurs before downstream processing​

Classification result is logged​

US 1.3 — Redact or Mask Identified PHI​

As a Compliance & Regulatory Architect, I want all detected PHI to be redacted or masked, so that ticket data can be safely stored and analyzed.​

Acceptance Criteria​

All detected PHI is replaced with masked tokens​

Sanitized text preserves technical context​

Redaction occurs before data persistence​

​

US 1.4 — Enforce Sanitized-Only Data in ML Pipelines​

As a Compliance & Regulatory Architect,  I want machine learning pipelines to accept only sanitized ticket data, so that models never ingest identifiable patient information.​

Acceptance Criteria​

ML training data contains only sanitized text​

Inference rejects unsanitized inputs​

Validation runs before model execution

US 1.5 — Maintain Audit Logs for PHI-Related Actions​

As a Compliance & Regulatory Architect, I want all PHI-related data handling actions to be logged, so that audits and investigations can be completed accurately.​

Acceptance Criteria​

Logs capture detection, redaction, and access events​

Logs include timestamps and processing stage​

Logs are tamper-resistant

User Story 2.1 — ML-Assisted Category and Priority Suggestions​

As a Junior IT Consultant, I want ML-generated category and priority suggestions,​

so that I can triage tickets faster and more consistently.​

Acceptance Criteria​

ML suggestions are displayed alongside ticket details​

Suggested category and priority are clearly labeled as recommendations​

Suggestions appear within seconds of ticket availability​

​

User Story 2.2 — ML-Assisted Resolution Path Recommendation​

As a Junior IT Consultant, I want ML-assisted recommendations for the resolution path, so that routing decisions are more accurate.​

Acceptance Criteria​

ML recommends Internal, Vendor, Remote, or Onsite resolution​

Recommendation is visible before Alex routes the ticket​

Recommendation does not auto-apply

User Story 2.3 — Confidence Score on ML Recommendations​​

As a Junior IT Consultant, I want a confidence score for each ML recommendation,​​

so that I know when to trust the system and when to review manually.​​

Acceptance Criteria​​

Each recommendation includes a confidence score​​

Confidence score is displayed clearly​​

Low-confidence tickets are visually flagged​.​

​

US 2.4 — Accept or Reject ML Recommendation ​

As a Junior IT Consultant (Tier 1 Triage), I want to accept or reject ML-generated

recommendations, so that I retain full control over ticket routing while benefiting from

automation. ​

Acceptance Criteria ​

ML recommendations are advisory only​

Consultant can accept or reject each suggestion​

Accept/reject actions are logged with user ID and timestamp​

Rejected recommendations do not block ticket processing​

US 2.5 — Audit Logging of Triage Decisions​

As a Junior IT Consultant, I want all triage decisions to be logged,​

so that accountability and compliance requirements are met.​

Acceptance Criteria​

Routing, overrides, and approvals are logged​

Logs include timestamp and user ID​

Logs are retrievable for audit review

User Story 3.1 — Differentiate Onsite vs Remote-Resolvable Issues​

As a Resident Field Technician, I want tickets to be differentiated between onsite and remote-resolvable, so that I am not interrupted for issues that can be fixed remotely.​

Acceptance Criteria​

Each ticket is labeled as onsite-required or remote-resolvable​

Classification occurs before assignment to onsite queues​

Classification result is logged​

User Story 3.2 — ML-Based Filtering of Low-Priority Issues​

As a Resident Field Technician,  I want low-priority, repeatable issues to be filtered out, so that routine problems do not interrupt onsite work.​

Acceptance Criteria​

Recurrent low-priority issues are identified using historical patterns​

Filtered tickets are routed to Tier 1 or remote support​

Jordan does not receive notifications for filtered tickets​

User Story 3.3  — Audit Logging for Onsite Escalation Decisions​

As a Resident Field Technician, I want all onsite escalation decisions to be logged,​

so that accountability and compliance requirements are met.​

Acceptance Criteria​

Classification decisions are logged with timestamp​

Escalation actions include confidence score and routing path​

Logs are immutable and auditable