Sprint: Sprint 1 / Sprint 2
Facilitator: Scrum Master
Participants: Software Architect, Data Scientist,  Product Owner
Duration: ~1 hour

1. What Went Well

- The team aligned on the overall project scope, architecture, and product roadmap, which clarified sprint objectives.

- Collaboration among team members was effective, and responsibilities were distributed clearly.

- Regular communication helped the team resolve questions quickly and maintain steady progress.

2. What Did Not Go Well

- Initial DevOps and MLOps integration planning required more time than expected, as the team needed to align research pipelines with the engineering deployment architecture.

- Some tasks took longer due to technical dependencies and architectural discussions that were not fully identified during sprint planning.

- Differences in understanding of certain requirements caused minor delays early in the sprint.

3. What Can Be Improved

- Improve task estimation and dependency identification during sprint planning.

- Document architecture and design decisions earlier so all team members share a consistent understanding.

- Schedule brief weekly check-ins to quickly address blockers and maintain alignment.

4. Action Items for Next Sprint

- Break larger features into smaller user stories to improve sprint planning accuracy.

- Maintain shared documentation for architecture, DevOps setup, and ML pipeline decisions.

- Use a task tracking board to improve visibility of progress and blockers.

- Continue regular team communication to ensure efficient collaboration.